## Slide 1: Update
Eric Prebys

## Slide 2: Updates
Hardware:
  Work continues on the ion source
  Vacuum equipment ordered
  HV racks located
  Design of flanges and support for Allison detector (nearly?) complete
  Assessing work necessary to resurrect klystron and supporting system.

## Slide 3: Extra Money
Sergei informed us that it may be possible to get between $50-100k of extra money this fiscal year.
We decided to ask for
  First $50k (expedite source refurbishment)
    Solenoid magnet PS (x2)
    Steering magnet PS
    Grounded Copper sheets
    PLCs (x3)
    Water hardware and labor
  Next $50k
    PFN work (including assessing scope of total work)
    Misc. vacuum supplies

## Slide 4: Near Term Action Items
Confirm whether we’re just getting the Alisson detector, or it’s supporting readout/control system as well
Complete design for Allison detector mount and support and start necessary fabrication
Figure out exactly how much of the RF coax hardware will be available after PXIE takes what they need.
  Estimate remaining cost to us
Complete instrumentation status white paper